## Slide 1: LOCOTION House bill management system
Enzo Höhenberger – Elisa Hugonnet – Pierrot Gayraud – Thomas Jouvenceau – Leo Laroche – Foulques de Monicault

## Slide 2: Content
Project Overview & Client Background
Project Scope & Features
Development Timeline
Benefits & Impact
Team Members & Responsibilities
Conclusion & Next Steps
– Introduction to the project and its purpose.
– Bill tracking, document storage, and reminder system.
– Breakdown of the estimated hours and tasks.
– How the project will help the client.
– Roles of the developer and client.
– Summary and upcoming actions.

## Slide 3: Project Overview & Client Background
Objective: Develop a simple software solution for managing household bills, expenses, and documents.
Nathanael R: A homeowner needing a streamlined way to organize bills, receipts, and expenses.
Struggles with tracking utility bills, maintenance costs, and tax documents.
Needs a centralized system for reminders and document storage.

## Slide 4: Project Scope & Features
Bill Tracking
Organize and categorize utility bills, insurance, and taxes.
Track due dates and payment statuses.
Document Storage
Upload and manage receipts, invoices, and warranties.
Reminder System
Automatic alerts for upcoming bills and maintenance tasks.
Expense Reports
Breakdown of spending to help with budgeting.

## Slide 5: Development Timeline
Requirement Gathering & Planning
2-3 hours
User Interface Design
4-5 hours
Backend Development
10-12 hours
Testing & Debugging
3-4 hours
Client Feedback & Adjustments
3-4 hours
Total: ~28 hours

## Slide 6: Benefits & Impact
Manageable Scope:
  Focuses on core features, ensuring completion within 20-30 hours.
Clear Problem Statement:
  Nathanael’s challenges are well-defined.
Direct Communication:
  Easy access to feedback allows quick improvements.
Real-World Application:
  Provides immediate value to the client.

## Slide 7: Team Members & Responsibilities
Development Team (Locotion):
  Enzo Höhenberger – Lead Developer
  Elisa Hugonnet – UI/UX Designer
  Thomas Jouvenceau – Backend Developer
  Foulques de Monicault – Testing & Debugging
  Pierrot Gayraud – Project Coordination
  Léo Laroche – Documentation & Support
  Roles might be adapted depending on the situation and conditions the project is in

## Slide 8: Conclusion & Next Steps
Client (Nathanael R) Responsibilities:
Provide necessary information about bills and documents.
Developer (Team Locotion) Responsibilities:
Develop the software based on agreed-upon features.
Give feedback during the development process.
Provide regular updates and support.
Adjust features based on client feedback.